This Request for Proposals is an invitation to Residential General Contractors to bid on the following project:

**Old Southside (2) New Construction Single-Family Homes (2021)**

**231 Wisconsin St., (Parcel #1044577)**

**1817 S. Talbott St., (Parcel #1065306)**

New construction for homeownership, 1 or 2 stories, single-family, 1,100 – 1,500 sf

(3 bedroom, 2 or 2.5 bath) with garage ~Narrow Urban Lots

The Indianapolis Neighborhood Housing Partnership shall be the owner of the subject properties and seeks to contract with a prospective bidder to fully complete the subject homes. The general contractor selected will be responsible for every facet of the new home build process. Once completed (or nearly finished), homes will be listed for sale; and sold to a person(s) earning no more than 80% of the area median income as described by HUD.

Due to the limited size of the lot(s), bidders should pay special attention to providing plans that will work on a narrow urban lot. Investigation and review of the subject lot(s) by a prospective bidder will be necessary to fully understand what floor plans will work on the subject lots. Plans should work to avoid variances, but if a variance is required, please indicate which variances would be necessary.

INHP desires one general contractor to build both subject homes. It is not required to have 2 wholly different models or floorplans. However, preference will be given to a builder who provides more than one floor plan, and/or can diversify the look of the subject homes with different elevations, materials, and floor plans. Bidder should include an estimate for the pricing and time needed for completion of each home. INHP desires construction to start no later than July 1, 2021.

**The intention of this project is to provide a quality home, for homeownership, at an affordable price. These should be viewed as basic homes, finished as three bed, two to two and a half bath, one bath being located on the first floor.**

Your design package must meet the criteria set forth in the Old Southside Housing Rehabilitation & Construction Pattern Book. Your design package must also contain **preliminary construction drawings**, including representative floor plans and exterior elevations **with dimensions (both paper and electronic copies and pricing)**. Most lots within the Old Southside are zoned within the D-5 Zoning Classification. Bidders must check local zoning codes for compliance with submitted bids. ***Please be aware, the City of Indianapolis has adopted a revised Zoning Ordinance***. Bidders are encouraged to submit designs that address the following general criteria:

* Minimum 3 bedrooms, no bedroom smaller than 9’ x 10’
* Each bedroom must have a closet. No closet should be less than 24” deep x 36” wide
* Closets must be in addition to and outside of the required minimum bedroom dimensions
* At least two full bathrooms with tile, vanities, mirrors and least one bathroom must have a tub/shower combo
* Kitchen, family room, dining area and other first floor, common area should be hardwood, engineered hardwood or equivalent with tile in laundry room and HVAC rooms.
* Kitchen countertops should be laminate.
* Carpet should be used in all other rooms as well as stairs and upstairs hallways
* Covered front porch construction should complement the style of the home with a minimum depth of 6’. High priority on high quality porch columns.
* 1st floor ceilings must be a minimum of nine (9) feet in height
* Roof pitch must be a minimum of **9/12.**
* Open floor plans should be utilized for the main living area.
* Siding should be smooth finish cement board, no wood grain texture.
* Existing concrete drives, curb cuts should be removed.
* Include all flat work
* **Visitability:** New single-family houses are required to meet visitability standards, Visitable houses have at least:
	+ One zero step entrance
	+ Doors with at least 32” of clear passage
	+ Half bath located on the first floor
* Crawl space to code
* Active Radon System
* Homes are to be built to the current Energy Star Requirements and an Energy Star certification for new construction is required. The Advanced Lighting Package is included with this requirement.
* Homes must be certified to the EPA Indoor airPLUS standard.
* An allowance of $2,500 for stainless steel kitchen appliances, including refrigerator, dishwasher, and range and over-the-range microwave should be included.
* Landscaping to include a shade tree from a list on record with the City of Indianapolis and must be planted to block afternoon sun, with the intent of reducing energy expenditures. Final grading, seed and straw are to be provided.

As the developer, INHP will give increased bidder preference for designs, which closely comply with the design guidelines outlined in the *Old Southside Indianapolis Pattern Book unless otherwise stated in this document*.

**Instructions to Bidders**

Please provide bid pricing to complete all work in a detailed Scope of Work. The pricing should detail labor and materials to complete the work outlined for each trade. Submit a Schedule of Values, lump sum and square footage bids will not be reviewed unless schedule of values are included. INHP reserves the right to negotiate distribution of dollars in the schedule. Please express all bid pricing in whole dollars only, no cents.

**Additional Bidder Responsibilities**

INHP has been awarded funding from HUD’s HOME Partnership program. Your bid response must also include provisions for the following additional requirements:

* Section 3 (economic opportunities for low- and very-low income individuals and businesses) participation and reporting.
* XBE (minority-, woman-, and veteran-owned business) participation and reporting. Bidders are strongly encouraged to provide detailed plans for meeting and exceeding goals for XBE participation. Plans include certified subcontractors and suppliers as well as % of work to be self-performed by certified businesses. Responses that include these elements will be deemed most responsive.
* Living Wage (contractor shall make every attempt to pay sub-contractors a wage based on federal or local minimum wage and should attempt to align wages with the Davis Bacon Act
* Construction drawings, site plans, plot plans, drainage review, and other materials as required to secure all necessary building permits. INHP will insure that properties are properly zoned for residential development.
* Expenses related to the provision of temporary utilities (electric, gas, water, and telephone services) and utility consumption during construction until a Completion of Work is received by INHP.
* Temporary toilet facilities.
* Worksite and material security.
* Inspections, including standard City inspections conducted by the Department of Business and Neighborhood Services as well as Inspections, conducted by the Department of Metropolitan Development.
* 2 year warranty on all finishes and a 10-year structural warranty
* New homes are to be built to the current Energy Star Requirements and for new construction certification is required. The Advanced Lighting Package is included with this requirement.
* All receipts, invoices and other proof of payment must be retained and presented upon request from Developer.

**Add Alternates**

You are encouraged to submit bid pricing for alternate approaches, designs, or materials that you believe will add value to the project. Add alternate items should be clearly noted on your completed bid. Please indicate whether bid prices for add alternates include labor, materials, or both.

**Allowances**

Allowances are cost placeholders for items that are required to complete the project, but which haven't been specified at the time of bidding. Items such as light fixtures and flooring are often specified as Allowances in order to allow bidders to prepare a realistic overall bid price even though those particular items haven't been definitively specified. When preparing your bid, you may choose to include Allowances for items that are not specified, or simply submit a specification and hard cost estimate that you feel will make your bid competitive. Please indicate whether bid prices for Allowances include labor, materials, or both.

**Change Orders**

Your bid should include all reasonable costs to complete all work. Change Orders are changes to the Scope of Work initiated by INHP. For example, if INHP decides to upgrade laminate countertops to natural stone, you will prepare a Change Order outlining your price adjustment to complete the revised scope of work. INHP and the City must approve all Change Orders in writing before the agreed upon scope of work and contract price can be adjusted. You are entitled to charge Profit & Overhead on Change Orders.

**Profit & Overhead**

Please include a reasonable Profit & Overhead line item as a percentage of your Total Cost Estimate.

Please sign the bottom of your completed bid and complete a bidder cover sheet.

**Evaluation & Selection Criteria**

Proposals will be reviewed by stakeholders and the INHP Project Team. Reviewers may include INHP staff, Old Southside Neighborhood Association Board Member(s), INHP Development Consultants, INHP Marketing Consultants and/or members of INHP’s Construction Management Team. In addition to the criteria outlined above and in the submitted Scope of Work, proposals will be reviewed based on the overall approach to the project, sensitivity to neighborhood context, quality of architectural design, ability to meet Section 3 and XBE participation goals, and overall cost. INHP will or project team will select what it deems the **highest quality, most responsive** bid proposal. This may or may not be the lowest bid submitted.

Upon selection of a bid, INHP’s Construction Management Team may schedule a pre-construction meeting with the selected bidder to fully develop designs, construction details, and Specification & Scope of Work, including clarifying and value-engineering bid pricing for individual Trades, Add Alternates, Allowances, Contingency amounts, and Profit & Overhead prior to the selected bidder contracting with INHP.

**Submission Due Date**

April 2, 2021 by 5:00pm

**Late submissions will not be accepted.**

Paper submissions may be hand-delivered, or mailed to:

Will Marts

Indianapolis Neighborhood Housing Partnership

3550 N. Washington Boulevard

Indianapolis, IN 46205

Electronic submissions may be emailed to Will Marts:

wmarts@inhp.org

INHP reserves the right to engage in discussions or negotiations with none, any, or all bidders as part of the selection process.

Based on the suitability of responses received by the submission due date, INHP reserves the right, at its sole discretion, to accept or reject any or all submissions and reissue this RFP at a future date. By submitting a bid the Bidder agrees the bid proposal and price(s) contained herein shall be valid for ninety (90) days from the bid due date, or until INHP and contractor have signed a contract, whichever comes first.